Communication Management Plan Version 1.0

Date

Project Name:

- Stakeholder communications requirements:

- Communications summary:

| Stakeholders | Communications Name | Delivery Method/Format | Producer | Due/Frequency |
| --- | --- | --- | --- | --- |
| Project steering committee | Weekly status report | Hard copy and short meeting | Kristin Maur | Wed. mornings at 9 AM |
| Sponsor and champion | Monthly status report | Hard copy and short meeting | Kristin Maur | First Thursday of month at 10 AM |
| Affected employees | Project announcement | Memo, e-mail, intranet site, and announcement at department meetings | Lucy Camerena and Mike Sundby | July 1, 2007 |
| Project team | Weekly status report | Short meeting | All team members | Tues. afternoons at 2:00. |

- Comments/Guidelines:

- Escalation procedures for resolving issues:

- Revision procedures for this document:

- Glossary of common terminology: